GUTH-MAYNARD FORMALIZATION

Research Agenda and AI Execution Directives

Continuous development of the existing Riemann Zeta Lean 4 project and paper

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Core mission Evolve the existing project into a reproducible, kernel-checked formalization program whose first major result is the Guth-Maynard zero-density deduction from explicit analytic hypotheses, followed by progressive removal of those hypotheses and, ultimately, a complete proof of the large-values estimate.

Canonical project
https://github.com/smccolm/Lean/tree/main/Riemann%20Zeta

Directive date: 3 August 2026

This document is written as an operating directive for the next AI research and implementation agent.

# Contents

1.  Operating directive

2.  Canonical project and current baseline

3.  Goal hierarchy

4.  Immediate objectives

5.  Follow-up objectives

6.  Long-term objectives

7.  Technical architecture

8.  Iteration method

9.  Proof and publication gates

10.  Risks and response rules

11.  First execution sequence

12.  Defensible success claims

13.  Authoritative references

Reading rule for the receiving AI Treat the entire document as binding project direction. Where a later instruction conflicts with an earlier one, follow the later instruction and record the decision in the project paper or research log. Do not silently change the mathematical target.

# 1. Operating directive

Primary directive Work inside the existing Riemann Zeta project. Improve the Lean source, audit file, README, and paper together. The repository and manuscript are one continuously evolving mathematical product. Do not create a competing codebase, detached replacement paper, or parallel proof track that becomes the real source of truth.

## 1.1 Your role

Act as a mathematical research, Lean implementation, verification, and technical-writing agent.

Convert each mathematical dependency into an explicit theorem, definition, or tracked hypothesis.

Prefer small kernel-checked vertical slices over broad unverified scaffolding.

Keep claims in the paper no stronger than the compiled Lean declarations and their audited dependencies.

Record obstacles honestly. A precise missing lemma is progress; an unmarked assumption is not.

## 1.2 Non-negotiable rules

| Rule | Directive |
| --- | --- |
| Canonical continuity | The existing project is the only canonical workspace. Extend and reorganize it in place while preserving working declarations or providing documented migrations. |
| Kernel evidence | A theorem counts as proved only when the clean project builds and its axiom audit contains no sorryAx dependency. |
| Explicit assumptions | Do not bury major analytic results inside definitions, typeclasses, opaque helper theorems, or a single hypothesis equivalent to the desired conclusion. |
| Exact quantifiers | Replace every informal T^(o(1)), big-O, and implicit-constant statement with a quantified epsilon form or a clearly defined asymptotic relation. |
| Source fidelity | Match the hypotheses, ranges, counting conventions, and multiplicities used in Guth-Maynard. Document every intentional reformulation and prove equivalence where needed. |
| Code-paper synchronization | Every public mathematical claim must map to a named Lean declaration. Update the theorem table, dependency statement, limitations, and future work in the paper in the same iteration. |
| No novelty inflation | Distinguish new formalization, local packaging of Mathlib results, conditional theorems, and new mathematics. |
| Preserve reproducibility | Pin the Lean toolchain and Mathlib revision, keep CI deterministic, and retain one-command build and audit instructions. |

# 2. Canonical project and current baseline

Baseline date: 3 August 2026. Reverify this state before making changes because the project is being continuously revised.

The repository currently reports a Lean 4 package pinned to Lean v4.30.0-rc2 and a fixed Mathlib revision.

The README and paper report 21 audited core declarations with no sorryAx dependencies.

The code includes positive-index finite Dirichlet polynomials, conjugation identities, threshold and zero symmetries, cross-norm products, completed-zeta reflection wrappers, a complex-valued Hardy-type normalization, boundary nonvanishing, and an Audit module.

The paper explicitly states that the project does not yet prove Guth-Maynard analytic measure bounds or zero-density counting theorems.

The existing finite Dirichlet-polynomial work is directly reusable. The Hardy normalization, completed-zeta orbit, and cross-norm material are valid supporting work but are not the main path to the zero-density target.

Baseline assessment The project is relevant and now has a credible verified seed library. It is not yet close to the Guth-Maynard proof. The next work must shift from symmetry and elementary finite-sum identities toward exact large-values statements, zero counting with multiplicity, zero detection, separation, mean values, smoothing, and exponent arithmetic.

## 2.1 Preserve, adapt, and deprioritize

| Disposition | Current material | Instruction |
| --- | --- | --- |
| Preserve and build on | FiniteDirichletPolynomial; Audit; exact toolchain metadata | Use these as the initial interface and verification base. |
| Adapt to exact target | General finite-set polynomial definitions | Add interval-indexed Guth-Maynard forms and prove equivalence to the reusable general definition. |
| Retain but deprioritize | HardyZ; CompletedZetaSymmetry; CrossNormProduct | Maintain correctness. Extend only when a zero-counting or zero-detection dependency requires it. |
| Add as new work | Zero counting; separated sets; asymptotic interfaces; zero detection; mean-value and large-values layers | These modules form the main research path. |

# 3. Goal hierarchy

Primary research outcome Produce a kernel-checked derivation of the Guth-Maynard zero-density exponent from a precisely stated large-values theorem and separately stated classical analytic inputs. The Lean proof must contain the real Section 13 transfer argument rather than assume the transfer as a black box.

| Goal | Required result | Completion meaning |
| --- | --- | --- |
| Goal A: Formal statement layer | Formalize the exact large-values and zero-density statements with explicit epsilon quantifiers, parameter ranges, separated finite sets, coefficient bounds, and zero-count conventions. | Foundational, not by itself a major completion. |
| Goal B: Conditional zero-density transfer | Assume the Guth-Maynard large-values estimate and individually named classical auxiliary results. Prove the zero-detection, separation, powering, case split, and exponent calculation leading to the stated density exponent. | First major target. |
| Goal C: Discharge auxiliary hypotheses | Formalize the local zero count, Type II bound, Dirichlet-polynomial mean-value theorem, smoothing, truncation, and any other classical input until the only major hypothesis is the Guth-Maynard large-values estimate. | Stronger major target. |
| Goal D: Full large-values theorem | Formalize the proof of Guth-Maynard Theorem 1.1, including its matrix, singular-value, Fourier, Poisson, affine-transformation, cancellation, and additive-energy machinery. | Complete main objective. |
| Goal E: Reusable analytic-number-theory library | Generalize stable infrastructure and contribute suitable results upstream to Mathlib when their APIs and proof quality are mature. | Long-run ecosystem result. |

Priority order: A, then B, then C, then D. Goal E proceeds opportunistically when project components become stable and generally useful.

# 4. Immediate objectives

Purpose: Create a precise, buildable statement and infrastructure layer that makes the first major theorem possible without destabilizing the existing library.

| ID and objective | Required action | Exit evidence |
| --- | --- | --- |
| I-01 Baseline verification | Run a clean build and audit. Confirm all current declarations, toolchain pins, CI commands, and manuscript claims. Record any drift before adding new mathematics. | Clean build log; clean Audit output; updated paper metadata if required. |
| I-02 Research dependency map | Translate Guth-Maynard Theorem 1.1 and Section 13.1 into a dependency graph. Separate Mathlib-provided facts, classical inputs to formalize, Guth-Maynard assumptions, and elementary Lean obligations. | A checked dependency table in the paper or a project research-status file. |
| I-03 Explicit asymptotic language | Define the project convention for bounds of the form T^(o(1)). Prefer: for every epsilon > 0, there exist C and T0 such that the bound holds for all T >= T0. Track allowed parameter dependence. | Reusable definitions and elementary lemmas for epsilon-power bounds. |
| I-04 Exact Dirichlet-polynomial interface | Add the interval-indexed polynomial used by Guth-Maynard, coefficient bound ¦b n¦ <= 1, powers of polynomials, and equivalence between n^(i t) and exp(i t log n) for positive n. | Compiled definitions and bridge lemmas to the existing positive-index polynomial. |
| I-05 Separated finite sets | Define delta-separated finite sets or indexed families, prove finiteness/cardinality tools, translation invariance, subset inheritance, and extraction-ready lemmas. | A stable API supporting 1-separated large-value points. |
| I-06 Zero-count statement | Define the intended zero-count function with multiplicity and exact rectangle conventions. If full construction is blocked, introduce a narrow provisional interface and list every missing proof obligation. | A theorem-ready zero-count API whose assumptions are visible. |
| I-07 Formal theorem statements | State the epsilon-form Guth-Maynard large-values estimate, the intermediate density exponent 15(1-sigma)/(3+5 sigma), and the combined 30(1-sigma)/13 estimate. Do not claim proofs at this stage. | Lean declarations compile; paper states their proof status accurately. |

Immediate completion gate Do not begin the full Section 13 transfer proof until the exact theorem interfaces compile, all asymptotic quantifiers are explicit, the large-value point model is stable, and the zero-count convention is fixed.

# 5. Follow-up objectives

Purpose: Formalize the nontrivial zero-density deduction while keeping every unproved analytic input isolated and named.

F-01 Dyadic zero reduction: Reduce the global count to counts in imaginary-height slabs such as [T, 2T], including the finite geometric summation needed to recover the full range.

F-02 Zero detector coefficients: Formalize the truncated Mobius-based coefficients and the weighted Dirichlet polynomial used in Section 13.1. State all support, magnitude, and vanishing properties required later.

F-03 Type I and Type II zeros: Define the classification exactly. Introduce the Type II bound as a named hypothesis first, then remove it in a later objective.

F-04 Remove beta dependence: Formalize the smooth cutoff, Fourier representation, rapid-decay truncation, and passage from D(beta + i gamma) to a large value on the fixed line Re(s) = sigma.

F-05 Extract separated ordinates: Use the local zero-count input to select a 1-separated set whose cardinality controls the number of relevant zeros. Track multiplicity and unit-interval losses explicitly.

F-06 Normalize coefficients: Define the normalized coefficients and prove their pointwise bound so that the Guth-Maynard theorem applies to the resulting polynomial.

F-07 Polynomial powers: Formalize powers of the Dirichlet polynomial, their lengths, coefficient bounds after normalization, and the relation between a large base value and a large powered value.

F-08 Choose the integer k: Prove the existence of a bounded positive integer satisfying the inequalities corresponding to equation (13.1), with exact sigma and N ranges.

F-09 Large-values case: Apply the formal large-values hypothesis to the powered polynomial and prove the three exponent bounds.

F-10 Mean-value case: Apply the formal mean-value hypothesis when N^k exceeds the threshold and verify the final rational exponent inequality.

F-11 Conditional transfer theorem: Assemble F-01 through F-10 into the first major theorem: the zero-density exponent 15(1-sigma)/(3+5 sigma) from explicit hypotheses.

F-12 Combined exponent: Combine the result with a separately formalized or assumed Ingham bound for sigma <= 7/10 to derive 30(1-sigma)/13.

First major definition of success A compiled theorem proves the Section 13 zero-density transfer with the Guth-Maynard estimate, Type II bound, local zero count, and mean-value theorem supplied as separate hypotheses. The proof itself performs the zero detection, smoothing, separated-set extraction, powering, case split, and exponent arithmetic.

# 6. Long-term objectives

| Objective | Required outcome |
| --- | --- |
| L-01 Remove the local zero-count hypothesis | Develop zeta zero counting with multiplicity in compact rectangles and prove the unit-height O(log T) estimate used for separated extraction. |
| L-02 Remove the Type II hypothesis | Formalize the classical zero-detection lemma controlling Type II zeros, including the supporting estimates it requires. |
| L-03 Remove the mean-value hypothesis | Formalize the required discrete or continuous mean-value theorem for Dirichlet polynomials in the exact powered-polynomial form used by the transfer proof. |
| L-04 Complete smoothing infrastructure | Replace any provisional Fourier-decay or truncation assumptions with kernel-checked analysis built on Mathlib. |
| L-05 Formalize Guth-Maynard reductions | Formalize the reductions in Sections 3 and 4, including matrices, singular values, operator norms, trace bounds, and their relation to large values. |
| L-06 Formalize the analytic core | Develop the Poisson summation, Fourier integral, cancellation, affine-transformation, and low-energy estimates from Sections 5 through 10. |
| L-07 Formalize additive-energy bounds | Formalize Section 11, including approximate additive energy, discrete moments, gcd splitting, and the resulting energy proposition. |
| L-08 Assemble Theorem 1.1 | Prove the large-values estimate in explicit epsilon form and verify that the formal statement matches the published theorem. |
| L-09 Remove the final major hypothesis | Re-run the zero-density transfer with the proved large-values theorem to obtain a fully internal kernel-checked result. |
| L-10 Generalize stable components | Refactor reusable results for upstream contribution and possible later applications to Dirichlet L-functions or other large-values problems. |

# 7. Technical architecture

Architecture rule: Extend the existing namespace and project layout. Do not rewrite working modules merely to match this suggested structure. Add modules when their mathematical responsibility becomes real.

9. Zero Density, Large Values and Prime Transfer/71 Guth-Maynard, 2026/ FiniteDirichletPolynomial.lean # existing reusable foundation CrossNormProduct.lean # existing, peripheral to main path CompletedZetaSymmetry.lean # existing, preserve HardyZ.lean # existing, preserve Nonvanishing.lean # existing, preserve Audit.lean # existing, expand continuously GuthMaynard/ Asymptotic.lean # explicit epsilon-power bounds Separated.lean # separated finite sets and cardinality DirichletPolynomial.lean # exact interval-indexed GM interface Statements.lean # Theorem 1.1 and density statements ZeroCount.lean # zeros with multiplicity and rectangles ZeroDetector.lean # detector coefficients; Type I / II FourierReduction.lean # remove real-part dependence Powering.lean # polynomial powers and coefficient bounds ExponentArithmetic.lean # k choice and rational inequalities ZeroDensityTransfer.lean # conditional Section 13 theorem LargeValues/ MatrixReduction.lean SingularValues.lean Poisson.lean AffineSums.lean Cancellation.lean AdditiveEnergy.lean Assembly.lean

## 7.1 Target interfaces

Use these as design sketches, not as immutable signatures. Adapt names and types to Mathlib conventions, but preserve the mathematical separation of responsibilities.

def EpsilonPowerBound (lhs rhs : Real -> Real) : Prop := forall epsilon > 0, exists C > 0, exists T0, forall T >= T0, lhs T <= C * T ^ epsilon * rhs T structure LargeValueData where N T V : Real points : Finset Real coeff : Nat -> Complex coeff_bounded : forall n, norm (coeff n) <= 1 separated : Pairwise fun x y => 1 <= abs (x - y) points_in_range : forall t in points, t in Set.Icc 0 T large_at_points : forall t in points, V <= norm (gmDirichletPoly coeff N t) def GuthMaynardLargeValues : Prop := forall data, ValidGMRange data -> EpsilonPowerCardinalityBound data.points (data.N^2 * data.V^(-2) + data.N^(18/5) * data.V^(-4) + data.T * data.N^(12/5) * data.V^(-4))

theorem zeroDensity_of_guthMaynard (hGM : GuthMaynardLargeValues) (hTypeII : TypeIIZeroBound) (hLocalZeros : LocalZetaZeroCountBound) (hMeanValue : PoweredDirichletMeanValueBound) : ZeroDensityBound (fun sigma => 15 * (1 - sigma) / (3 + 5 * sigma)) := by -- The proof must implement the Section 13 transfer. -- It must not call an assumed theorem equivalent to this conclusion. ...

# 8. Iteration method

Development model Treat mathematical formalization as a sequence of short, testable research increments. Each increment must change the canonical code and the canonical paper together, leave the project buildable, and create a smaller, better-defined next problem.

1. Select one proof obligation: Choose the smallest dependency that advances the current objective and has a clear theorem statement.

2. Confirm the mathematics: Locate the exact source statement, rewrite all implicit conditions, and check edge cases before coding.

3. Inspect Mathlib first: Search current Mathlib source and documentation. Reuse existing theorems where their semantics match.

4. Implement a thin vertical slice: Add the definition, minimal lemmas, target theorem, tests or examples, and audit entry needed for one coherent result.

5. Compile continuously: Run the relevant file after small changes, then run the full build and audit before completion.

6. Review assumptions: Use #print axioms and inspect theorem signatures. Reject hidden circularity and assumptions that already contain the desired result.

7. Update the paper: Add or revise the theorem statement, proof status, dependency description, limitations, and reproducibility metadata.

8. Record the next obstruction: Turn the next missing lemma or library gap into a named backlog item with acceptance criteria.

## 8.1 Mandatory output from every completed iteration

Compiling Lean source in the canonical project.

Updated Audit declarations and axiom output.

Updated paper text that exactly matches the formal result.

A dependency note stating what is proved, imported from Mathlib, or still assumed.

A clean build command and reproducible result.

A next-step item stated as a concrete theorem or implementation obligation.

# 9. Proof and publication gates

| Gate | Pass condition |
| --- | --- |
| G1 Mathematical statement | All domains, ranges, multiplicities, separations, constants, and parameter dependencies are explicit. |
| G2 Source correspondence | The paper source location is recorded and the formal statement is shown equivalent to, or clearly stronger/weaker than, the source statement. |
| G3 Build | A clean checkout completes lake build under the pinned toolchain. |
| G4 Kernel audit | The theorem has no sorryAx dependency. Standard Lean axioms may be reported transparently. |
| G5 Assumption audit | Every major hypothesis is individually named and narrower than the desired conclusion. |
| G6 Paper mapping | The manuscript theorem table names the exact Lean declaration and proof status. |
| G7 Regression | Existing audited declarations remain valid, or documented replacements and migration notes are supplied. |
| G8 Claim control | Public wording distinguishes formal statement, conditional proof, complete proof, and mathematical novelty. |

Stop condition Do not describe an objective as complete when only its proposition has been encoded, when a proof contains sorry, when CI is unverified, or when a hypothesis is equivalent to the intended result.

# 10. Risks and response rules

| Risk | Required response |
| --- | --- |
| Zero counting with multiplicity is missing or awkward | Build a narrow local API using analytic vanishing order and compactness. Keep any provisional count interface visibly conditional. Do not silently count distinct zeros when the source counts multiplicity. |
| T^(o(1)) creates quantifier ambiguity | Adopt one explicit epsilon-power definition early. State constant dependencies in the type or theorem documentation. |
| Fourier smoothing requires unavailable lemmas | Split the proof into general smooth-cutoff facts and the specific Section 13 corollary. Add narrowly stated temporary hypotheses only when the missing Mathlib work is too large for the current increment. |
| Polynomial powers change coefficient ranges | Formalize convolution coefficients and exact support before using the large-values theorem. Prove the normalized coefficient bound required by the selected theorem statement. |
| The local zero-count theorem is deep | Keep it as a named hypothesis for Goal B. Schedule its removal under Goal C rather than blocking the transfer proof. |
| Full Theorem 1.1 is too broad for early work | Do not start with the entire matrix-to-energy proof. Complete the formal statement layer and conditional transfer first. |
| Existing side topics absorb effort | Preserve Hardy and symmetry results but do not extend them unless they satisfy a documented dependency of the main zero-density path. |
| AI invents theorem names or misreads Mathlib semantics | Inspect source, compile minimal examples, and record exact imported declaration names. Never rely on an uncompiled guess. |
| Paper outruns the code | Make paper revision part of the same completion gate as the Lean theorem. |
| A mathematical gap is found | Stop the affected proof, state the gap precisely, test possible repairs, and revise the claim. Do not conceal the issue with stronger assumptions without documenting them. |

# 11. First execution sequence

Start here The receiving AI must complete these actions in order unless the current repository already contains a verified equivalent. When an item already exists, audit it against this directive rather than duplicating it.

1. Read every current Lean module, the README, Audit file, project configuration, CI workflow, and the complete paper.

2. Run lake build and lake env lean "9. Zero Density, Large Values and Prime Transfer/71 Guth-Maynard, 2026/Audit.lean" from a clean environment. Save the exact result in the working notes.

3. Create or update a research-status section that maps every current declaration to one of: reusable foundation, peripheral preserved result, new target dependency, or future work.

4. Read Guth-Maynard Theorem 1.1 and Section 13.1 line by line. Produce a dependency graph for the zero-density proof.

5. Implement the explicit epsilon-power asymptotic convention and prove elementary closure lemmas needed for sums, products, and exponent comparisons.

6. Implement separated finite sets and the exact interval-indexed Dirichlet polynomial used by the large-values theorem. Prove bridges to the existing finite positive-index polynomial.

7. Add exact theorem statements for the large-values estimate and both zero-density exponents. Mark their proof status accurately in the paper.

8. Define the zero-count interface with multiplicity. Identify which parts are immediately constructible from Mathlib and which require new analytic infrastructure.

9. Formalize the elementary exponent arithmetic in Section 13.1, including the k-selection lemma and the final rational inequality, before attempting the analytic reductions.

10. Begin the conditional transfer proof with separate hypotheses for the large-values theorem, Type II bound, local zero count, and mean-value theorem.

## 11.1 Initial deliverable package

New compiling GuthMaynard statement and infrastructure modules.

Expanded Audit file covering every new public declaration.

Updated README build and module map.

Updated paper with research objective, exact theorem statements, proof status, dependency table, and limitations.

A backlog ordered by the Goal A to Goal D hierarchy.

# 12. Defensible success claims

| Milestone | Permitted claim |
| --- | --- |
| After Goal A | A machine-checked formal statement package for the Guth-Maynard large-values and zero-density results, with explicit quantifiers and reusable Lean infrastructure. |
| After Goal B | A kernel-checked formalization of the Guth-Maynard zero-density transfer argument from explicit large-values and classical analytic hypotheses. |
| After Goal C | A kernel-checked derivation of the Guth-Maynard zero-density estimate assuming only the Guth-Maynard large-values theorem. |
| After Goal D | A complete kernel-checked proof of the Guth-Maynard large-values estimate and its zero-density consequence. |

Do not use the Goal D claim before Theorem 1.1 is proved inside the project. A theorem conditional on GuthMaynardLargeValues remains a conditional theorem even when every downstream step is kernel checked.

# 13. Authoritative references

Canonical project: https://github.com/smccolm/Lean/tree/main/Riemann%20Zeta

Canonical project paper: https://github.com/smccolm/Lean/blob/main/Riemann%20Zeta/Paper_Riemann_Zeta.md

Guth and Maynard, arXiv v2, revised 7 April 2026: https://arxiv.org/html/2405.20552v2

Guth and Maynard, Annals of Mathematics 203(2), 2026: https://annals.math.princeton.edu/2026/203-2/p06

Mathlib Riemann zeta documentation: https://leanprover-community.github.io/mathlib4_docs/Mathlib/NumberTheory/LSeries/RiemannZeta.html

Loeffler and Stoll, Formalizing zeta and L-functions in Lean: https://arxiv.org/abs/2503.00959

Final instruction to the receiving AI Optimize for one verified mathematical advance at a time. Keep the project buildable, assumptions visible, paper synchronized, and the Goal B conditional zero-density transfer as the first major destination. Every iteration must leave a clearer theorem boundary and a stronger canonical project than it found.